## Slide 1
RFP Transformation Roadmap FY’27
03/26
SOW contract expired on 31 Mar 2026, currently being managed through TnM model
08/29
RFP ongoing for a service period of 3 years, vendor TBD
RFP initiated on 16 Mar 2026 for Document scanning & validation capability for a 3-year period
05/26
05/29
05/26
2026
2027
2029
2028
ITSM SOW to
MSA Model
Digital Platform Infra, Analytics &
Martech
Adobe AEM (MS & CS), AA, Campaign & Target
Notifications & Engagement
Notification Platform
Identity, Security &
Compliance
RFP for Doc Check
RFP for Identity Management
Transition from SOW to MSA model for ITSM services
05/26
Contract ending on 31 May 26
Services to be renewed for 1 year
05/27
03/26
Contract expired on 31 Mar 2026
07/29
03/27
upshot.ai renewed for 1 year for 6E Breeze
RFP ongoing for consumer platform, service period of 3 years, vendor TBD
RFP initiated on 6 Mar 2026 for Identity resolution across entities and platforms as one time activity
12/27
New partner ecosystem replacing/ right sizing Adobe stack
08/26
RFP Initiated
New Requirement
New Requirement
Review the entire Adobe stack and plan for replacement
Build document scanning and processing capabilities for ease of check-in
Review, clean & sync up all identities of users on 6E across IAM, Loyalty system & 1N
Transform the notification center and user interactions on app

## Slide 2: ANNUAL PLAN
Initiatives/Project/Demand | Project/Demand ID/BAU | Start Date | End Date | Business KPI | Current Status | KPI Planned