# Managed Testing Services RFP Clarification document

# 1. Introduction

# 2. No Volume Threshold for Test Cases

There will be no predefined or capped volume threshold for the number of test cases to be designed, automated, or executed under this engagement. The volume of testing will be entirely driven by product priorities, business needs, and incident response requirements.

Key points to note include:

Vendors must be prepared to scale up or down based on the dynamic nature of product releases.

Test case volume may vary significantly across quarters.

Efficiency, automation, maturity, and resource agility will be critical success factors.

# 3. Quarterly Release Planning Framework

A structured Quarterly Release Planning (QRP) process known as product prioritization board in IndiGo (PPB) will be conducted prior to the start of each quarter, covering approximately 60 to 70% of the total release volume.

## 3.1 Objectives of QRP

Align testing scope with product and business priorities.

Enable proactive resources and capacity planning.

Establish test automation and regression strategies.

Identify dependencies, risks, and environmental needs.

## 3.2 Vendor Responsibilities

Participate in QRP workshops.

Provide estimates for test design, automation, and execution.

Align test coverage with risk-based prioritization.

Commit to timelines and deliverables.

# 4. Ad-hoc, Incident-Driven, and Business-Critical Releases

Vendors must support unplanned and reactive testing needs (~30% of workload), including:

Urgent business-driven releases.

Incident-driven changes.

Regulatory updates.

Hotfixes and patch releases.

## 4.1 Characteristics

Short lead times and compressed cycles.

High-impact changes require focused validation.

Parallel execution with planned releases.

## 4.2 Vendor Expectations

Maintain buffer capacity or on-demand resource pool.

Implement shift-left practices.

Leverage automation and CI/CD pipelines.

Ensure 24x7 support readiness.

# 5. Test Automation and Execution Strategy

Vendors must adopt a scalable automation strategy supporting:

Daily and release-based regression execution.

Modular, reusable test components.

API-first testing.

CI/CD integration.

# 6. Governance and Reporting

Monthly dashboards: coverage, automation metrics, defect leakage, execution trends.

Quarterly governance reviews.

Traceability matrices linking test cases to requirements and defects.

# 7. Scope and Testing Types

Vendors are expected to validate integration points and conduct sanity checks across portals.

Additional testing types applicable to both B2B and B2C:

Usability Testing: Assess user experience and interface intuitiveness.

Globalization & Localization: Support for future multilingual and regional adaptations.

Performance Profiling: Deep-dive analysis to identify performance bottlenecks across layers.

Contract Testing: Ensure compatibility and reliability between integrating components.

OS Version Coverage: Include testing across relevant mobile OS versions (Android/iOS) to ensure compatibility.

# 8. Operational Expectations

## 8.1 Release Timing

Releases are scheduled during off-peak hours. Vendors must provide extended support, including late-night and early-morning availability.

## 8.2 Testing Responsibilities

Test Devices: Vendors must procure all necessary devices (handsets, tablets, MacBooks).

Licensing: Vendors bear all software/tool licensing costs.

Payment Instruments: Vendors must arrange valid instruments for payment flow testing. Some scenarios may involve non-refundable costs.

# 9. Additional Clarifications and Requirements

We would like to clarify that we are not restricted to any specific testing tools, however, preference will be given to tools that integrate with or are supported by JIRA, as all requirements are managed within JIRA.

## Testing Scope

Functional and Regression Testing

Automation Testing

API Testing

Usability Testing

Design Acceptance Testing (DAT)

Security Testing

Performance Testing

White Box Testing

Requirements Analysis

Any other testing recommended by Vendor to improve overall quality

## Tool Requirements

Test Case Repository – for both manual and automated test cases

Test Execution and Reporting – manual and automated

Automation Code Coverage

White Box Testing Support

## Additional Considerations Impacting Financials

1. Form of Payment (FOP) Support

UPI

Credit/Debit Cards (Domestic & International – Visa, MasterCard, AMEX, Diners, etc.)

Net Banking (Multiple Banks)

Wallets

Agency Balance

IndiGo Blue Chips

Emerging options like Apple Pay, Alipay, PayPal, etc.

2. Mobile Numbers for Testing

Vendors must arrange new mobile numbers (both Indian and international) as required for testing across web and mobile platforms.

3. Tools and Licenses

All costs related to tools and licenses used for testing (e.g., automation tools for web/mobile, manual testing platforms like BrowserStack, functional/non-functional testing tools, etc.) must be borne by the vendor.

4. Devices

Vendors are responsible for the cost of all required devices, including laptops, mobile phones, tablets, and MacBooks.

5. Travel and Relocation Costs

While on-site resources are preferred, any travel or relocation expenses for offshore resources must be covered by the vendor.

# 10. Conclusion

This document aims to provide clarity on the operational model for Managed Testing Services. Vendors must internalize these expectations and reflect them in delivery frameworks, staffing models, and tooling strategies. As part of our long-term vision, the aim is to automate testing processes through advanced automation frameworks and the integration of Artificial Intelligence (AI). This strategic direction will enhance testing efficiency, improve defect detection accuracy, and enable intelligent decision-making across the testing lifecycle.