| Note For Approval |  |
| --- | --- |
| Date | 27th February 2026 |
| Subject | Approval for Incremental Amount Top-Up for INR 9 Crore to the upper limit for KPMG NFA – Extension of NFA Value till March 2026. Approval is being sought to revise the total value of NFA from ~23.2 Cr to 32.2 Cr. |
| Final Price, Terms, Contract Period etc. | The existing NFA for KPMG was approved for 2 years. The value allocated for 2 years is exhausted, requiring a top-up NFA to continue billing until contract is re-negotiated by procurement team. |
| Preface & Key Points | The current approved NFA for KPMG was for a 2-year period (valid until May 2026). The value sanctioned for the initial 2 years has been fully utilized, necessitating an interim top-up NFA to ensure continuity of services and billing until the month of March’2026 on existing rates. Description; Value (INR). Contracted Value for 2 years; 232,977,408. Contract Value Utilized; 226,271,342. Remaining Contract Value; 6,706,065. Projected Monthly Billing (Dec-Mar) Month; Employee; Total Expected Billing. Dec ’25; 70; ~2.02 Cr. Jan ’26; 72; ~2.01 Cr. Feb ’26; 75; ~ 2.25 Cr. Mar ’26; 75; ~ 2.25 Cr. Total top up amount requested; ~9 Crores. |
| Participating Vendors | The work and deliverables fall under the ongoing contract with KPMG. No new vendors are being evaluated because the scope is part of the existing engagement. |
| Vendor Justification | KPMG was selected through a procurement-led RFP process. Their continued engagement is essential due to project dependencies, knowledge continuity, and ongoing deliverables. |
| Commercials | A top-up approval of INR 9 Cr is required to cover the shortfall between Dec–Mar 2026 and align the renegotiation value by procurement team and amendment of the contract if required. |
| Recommendation on which approval is being sought | Approval is requested for a top-up NFA amount of ~ INR 9 Cr until March-2026 to ensure uninterrupted billing and project continuity. Additionally, the extension of services beyond March’2026 is under discussion with KPMG team, and if they consider price revision on incremental volumes, the same would be updated via a 2nd top-up NFA and contract amendment. |
| Prepared By | ------------------ Sunil Kumar |
| Reviewed By | ------------------ ------------------ Ravideep Singh Charu Verma |
| Approved By | ------------------ ------------------ ---------------------------- Neetan Chopra Sanjay Jha Vineet Mittal |