B2C Entity Identity Resolution

Request for Proposal (RFP)

Proposal Submission Due

March 17, 2026

(India Standard Time)

request for information

COPYRIGHT NOTICE

Copyright © 2007 IndiGo Aviation Limited

All rights reserved. This material is confidential and proprietary to IndiGo and no part of this material should be reproduced, published in any form by any means, electronic or mechanical including photocopy or any information storage or retrieval system nor should the material be disclosed to third parties without the express written authorization of IndiGo.

DISCLAIMER

The contents of this document are subject to change from time to time. Although IndiGo uses its best endeavors to ensure accuracy of the contents, we assume no responsibility for any inadvertent error or omission that may appear in this document. Any false or misleading statements found within the response could be grounds for disqualification.

# CONTACT DETAILS

For any queries relating to this document, please contact:

Gaurav Yadav Ashwani Sharma

Email: Gaurav.yadav3@goindigo.in ashwani.sharma@goindigo.in

Table of Contents

CONTACT DETAILS	2

InterGlobe Aviation Limited	4

Schedule a - Information for potential suppliers	5

I.	Objective	5

II.	Critical Capabilities & High-Level Scope of Work	5

III.	Functional Detailed Requirements	6

System Requirement Elicitation and System Design	6

Support and Maintenance	12

Training Execution	16

Performance KPIs	17

Generic Requirements	17

IV.	Non-Functional Detailed Requirements	19

V.	Vendor Capability and Information solicited.	19

VI.	RFP MILESTONES:	19

VII.	Terms	19

VIII.	Commercial	27

IX.	Annexure - Glossary	27

X.	Annexure – Architecture Checklist	27

XI.	Annexure – Info Sec requirement	27

# InterGlobe Aviation Limited

InterGlobe Aviation Limited is a low cost/no-frill airline which offers great reliability, service, and quality. IndiGo is a scheduled airline with the largest market share of domestic air travel in India and follows a low-cost carrier model with a current fleet of 417 aircrafts. The airline currently offers 104 destinations including 94 domestic destinations within India and 41 international destinations. IndiGo is headquartered in Gurgaon, India.

IndiGo is inviting suppliers of repute and experience, with capabilities to provide solutions to the “App engagement & Personalization Platform” by submitting their proposal in this regard.

This Request for Proposal (“RFP”) has been prepared by IndiGo and the information contained herein and subsequently provided to the suppliers, (whether verbally or in documentary form or otherwise) by IndiGo is subject to the terms and conditions set out herein and such other terms and conditions subject to which such information is provided.

# Schedule a - Information for potential suppliers

## Objective

The intention of this ‘Request for Proposal’ (RFP) is to shortlist reliable, efficient & cost-effective suppliers who:

• Analyze the entity relationship between multiple systems

• Identify duplicate or mismatched records across systems.

• Resolve entity identity using multiple parameters.

• Suggest the best possible unified record.

• Synchronize consistent data across all systems.

The prospective partner will work closely with the existing data team for their solution approach for resolving Entity Identity across multiple systems including Identity Access Management.

Scope Clarification – Infrastructure & Support Model

The scope of this RFP consists of two broad workstreams:

1. Data cleansing, reconciliation, and identity resolution activities across existing IndiGo ecosystem platforms and systems.

2. Development of a web-based utility/platform to continuously identify identity anomalies, duplication issues, onboarding inconsistencies, and enable administrative review and re-synchronization across systems.

IndiGo’s preference is to utilize existing IndiGo-hosted infrastructure, platforms, security controls, and enterprise ecosystem components wherever feasible.

Suppliers are expected to architect the solution in alignment with IndiGo’s existing technology ecosystem unless any proposed component, microservice, or technology stack requires independent hosting due to technical or architectural constraints.

In such scenarios:

• Vendor-managed infrastructure may be proposed separately as an optional commercial component.

• All such infrastructure dependencies must be explicitly identified with detailed justification.

• Consumption of vendor-hosted infrastructure shall be subject to IndiGo Architecture, COP, and InfoSec approval

Suppliers are required to clearly bifurcate:

• Mandatory implementation cost

• Optional infrastructure cost

• Optional managed support cost

Solution capability will be evaluated for fitment of purpose. We may choose to discontinue or defer the project, implement any one of the functions, or implement multiple, depending upon the outcome of service evaluation and commercial considerations.

Background and current state

• B2C customers are managed via IAM (Microsoft Azure Entra) and additionally authenticated through IndiGo booking system (Navitaire). There are other co-existing systems like Loyalty and EDH to consume customer identity and basic profile details.

• Challenges: As IAM was introduced last year, observing inconsistent profiles, duplicate data, and difficulty tracking customer journeys across devices.

## Critical Capabilities & High-Level Scope of Work

• Identity Resolution Engine: requires an identity resolution engine capable of matching customer records based on phone numbers and email IDs or any other viable field.

• Matching algorithms: service provider solution approach must be proven on large scale implementations, including:

• Deterministic matching: Emphasize the preference for deterministic matching as the primary method, ensuring high accuracy by using verified data like email addresses and phone numbers.

• Probabilistic matching: Inquire about the role and capabilities of probabilistic matching in the solution for handling less structured data or instances where deterministic matches are unavailable.

•  Data sources: Multiple data sources like IAM, booking engines, CDP and loyalty engines.

• Data quality and standardization: The solution must address challenges like inconsistent data formats, duplicate records, and data cleaning processes.

• Real-time capabilities: Solution approach must ensure real-time identity resolution for use cases like personalized recommendations or booking journey abandonment campaigns.

• Unified Customer Profile (Customer 360): the most need in solution is to consolidate customer data into a single, comprehensive view.

• Data Integration: Suppliers must have experience of seamless integration with existing systems and the ability to export resolved customer data to other platforms (e.g., marketing automation platforms, advertising platforms).

• Security and Compliance:

Data Privacy: being in highly regulated environment, IndiGo always Stress the importance of data privacy and adherence to relevant regulations like GDPR and CCPA.

Security Features: Suppliers must be capable of implementing security measures to protect sensitive customer data (e.g., encryption, access controls, audit logs).

• Reporting and Analytics: should demonstrate capabilities for monitoring identity resolution performance, tracking customer journey metrics, and generating reports for informed decision-making.

• The proposed solution should preferably leverage enterprise-supported and commercially supported technology components. Any open-source components, if proposed, must be enterprise-grade, actively supported, security compliant, and explicitly disclosed along with licensing, support model, vulnerability management approach, and lifecycle governance.”

## Functional Detailed Requirements

## System Requirement Elicitation and System Design

For developing the Utility, the supplier needs to follow the below mentioned approach:

Requirement Gathering & Analysis

- Suppliers need to perform detailed functional requirements and capture them in a tool that can be easily reviewed and tracked by IndiGo stakeholders

- The requirement gathering should cover (but not be limited to) workflows, business rules, validations, regulatory / legal requirements etc. Based on the requirements gathered, the Supplier is required to prepare an SRS document.

- The Supplier is also required to prepare a Requirements Traceability Matrix (RTM) to establish the design, development, testing and roll-out of various functionalities and non-functional (and Technical) requirements. It should include mapping of: BRD, FRS, SRS, LLD, DFD, and other relevant documents (as per need).

- The RTM will act as a basis for analysis of change requests that may arise during operations and maintenance of the solution.

- The Supplier is required to get a sign-off / approval on the SRS document to commence the design stage of the project.

Deliverable(s):

- BRD

- DFD

- Software Requirement Specifications (SRS)

- Requirements Traceability Matrix (RTM)

Solution Design

- The Supplier shall design the solution architecture and specifications to meet the requirements. The Supplier shall be entirely responsible for the design and architecture of the system implemented to satisfy all requirements and subsequently the detailed system requirement specifications as detailed by them, including sizing of the required infrastructure.

- Suppliers are expected to provide the solution architecture which can address the requirements of IndiGo.

- The principles of enterprise architecture in-line with leading EA methodology (agreed with IndiGo architecture COE) shall be followed by the Supplier while designing the solution.

- The system architecture for the integrated solution shall be designed, developed & delivered as per the following:

| General Guidelines | - Solution components should be in line with IndiGo existing technology stack, however if Supplier needs to suggest a new technology it should be economical viable and should be available with necessary enterprise support (as agreed with IndiGo architecture COE) - The solution should be developed on the architecture principles (as agreed with IndiGo architecture COE) - The solution should be modular, scalable, flexible with easy deployment and maintenance |
| --- | --- |
| Application | - The solution design should be at least 2-tier services-based architecture for all environments. - The solution design should focus on developing workflow and business transactions, rules management, configuration management, independently and loosely coupled. - The Supplier should ensure that services should be written in such a way that they can be automated for testing. Test automation is necessary to ensure services can be upgraded, re-factored, etc. without breaking other services that use them. - The solution should not only be modular in nature but be adaptive to converse with other technological components such as platforms and databases, complete with management suites or with the induction of adaptors and interfaces or even smaller solutions to support the same. - Development of utility must consider appropriate security, performance, efficiency, and maintainability issues based on the functional, technical and non-functional requirements and the defined SLAs. - The Supplier shall define the environment requirements for: •Development/Test •UAT/Pre-Production •Production IndiGo’s preference is to provision and manage infrastructure within the existing IndiGo ecosystem wherever technically feasible and aligned with approved enterprise standards. In cases where the Supplier proposes: •Non-standard technology stacks, •Vendor-hosted platforms, •External microservices, •SaaS/PaaS dependencies, the associated infrastructure requirements and commercials must be submitted separately as an optional commercial component along with detailed technical justification. |
| Data | - Data will be owned, shared, controlled, and protected as a corporate asset of IndiGo. - Data should only be accessed through application / interfaces for creating, update and deleting. There should not be any direct access to the data layer for users. - The Supplier shall provide details of the data synchronization strategy both in batch mode and in real time. IndiGo, in consultation with Supplier, shall decide on the methodology of data synchronization based on service requirements |

Deliverable(s):

- High Level Design (HLD)

- Low Level Design (LLD)

- Solution Architecture as per TOGAF. This includes but not limited to

  - Application architecture

  - Data flow architecture

  - Database structures,

  - Security architecture,

  - Integration architecture,

  - Network architecture, etc.

Solution Development

- Based on the approved design and requirements finalized, the Supplier will undertake development of the scope of solution and configuration, and customization as required.

- The Supplier will be responsible for supplying the application development framework (Rapid application development tools) with its licenses, related software, integration tools, and installing the same to meet IndiGo’s requirements.

- IndiGo will provide licenses for code repository tools like TFS and development tools like Visual Studio.

- All developed artifacts will be IndiGo intellectual property; no copy of the same shall be maintained by the Supplier. Suppliers will ensure that resources will always submit the source code to IndiGo code repository. They also need to ensure that their resources do not have a copy of IndiGo owned source code elsewhere with them

Solution Testing

- Planning for Testing

  - Once the SRS is approved and design has started, the Supplier will prepare all necessary Test Plans (including test cases), i.e., plans for Unit Testing, Integration and System Testing and User Acceptance Testing.

  - Test cases, Test scenarios for UAT would be developed by Supplier and approval of the same is to be obtained by IndiGo.

  - The Test Plans should also include integration testing scenarios with 3rd party solutions wherever applicable. The Test Plans should also specify any assistance required from IndiGo.

  - The Supplier is required to get a sign-off / approval on the Test Deliverables (Strategy, Plan, Designs and Specifications etc.) to commence the testing for the proposed solution.

  - The Supplier shall be responsible for planning and execution support for all testing activities including integration, system, functional, performance, and user acceptance testing, including preparation of test data, scripts, and deployment/configuration activities.

IndiGo’s preference is to utilize existing IndiGo-managed environments and enterprise infrastructure for testing and UAT activities wherever feasible.

Any requirement for:

•	vendor-hosted testing environments,

•	external infrastructure,

•	non-standard tools/platforms,

•	additional software licenses,

•	or dedicated hosting,

must be clearly identified and proposed separately as optional commercial components with detailed justification.

Deliverable(s):

    - Test Strategy

    - Test Plan

    - Test Design

    - Test Case Specification

    - Test Results

- Unit Testing, Integration Testing, UAT

- Suppliers shall perform the testing of the solution based on the approved test plan, document the results, and fix the bugs found during the testing.

- It is the responsibility of Supplier to ensure that the product delivered meets all the requirements (including functional and technical requirements) of the project processes.

- Suppliers shall carry out the unit testing of the application in accordance with the approved test plans developed by them. Suppliers should automate all test cases before starting the testing process. They should also automate all regression testing suites and take signs off from IndiGo.

- After successful unit testing of all components, Supplier shall conduct integration testing in accordance with the approved test plans. This should include exhaustive testing, including functional testing and security testing. Functional testing will be conducted by the Supplier’s domain experts.

- Suppliers will plan all aspects of UAT (including the preparation of test data) and obtain required assistance from IndiGo to ensure its success. IndiGo will assemble representatives from different user groups based on inputs from Supplier and shall facilitate UAT. Suppliers shall make the necessary changes to the application to ensure that applications successfully go through UAT.

- A supplier should be required to make necessary changes in the SRS as well as other necessary documents based on the changes made during the UAT.

- The Supplier shall ensure readiness of all application components, deployments, integrations, test configurations, and technical dependencies required for User Acceptance Testing (UAT). IndiGo’s preference is to utilize existing IndiGo-managed infrastructure, connectivity, enterprise platforms, and environments for UAT execution wherever feasible.

In cases where the proposed solution requires:

•	vendor-hosted environments,

•	external SaaS/PaaS services,

•	non-standard technology stacks,

•	dedicated infrastructure,

•	or additional licensed tools,

such dependencies must be explicitly identified and proposed separately as optional commercial components along with detailed technical and hosting justification

.

Deliverable(s):

    - Test Logs

    - Test Data

    - User Acceptance Report

- Performance Testing, Security Certification

- Performance testing of the solution would be carried out using the envisaged peak load with a multiplier, to monitor the application response times and other performance parameters. Performance testing would be carried out every year to ensure the application performance is as per the requirement. Any additional hardware, software, and any other components required to meet the performance of SLAs, would be identified by the Supplier.

- Performance testing would include load / stress testing. This would need to be carried out on the exact architecture as would be used in the production environment (solution architecture as well as computing capacity). All necessary tools to carry out testing would be provided by the Supplier.

- Supplier is required to obtain IT security sign-off from the IndiGo designated IT Security team for every change that their team carries out in any existing applications or of build of any new application.

Deliverable(s):

  - Performance Test Reports

  - Security Certifications

- Data Migration & Trial Run

    - Data Migration from Legacy system to new system in case applicable

    - After completion of development, configuration, customization and integration of the solution, Supplier shall carry out a trial run, wherein, specific stakeholders shall be given access to testing the applications.

- Go-Live

- “Go-Live” is the defined as the date on which all the features/services listed in BRD & FSD are ready for use by end users in production environments. The below describe the criteria of acceptance:

| Requirement | Criteria of acceptance |
| --- | --- |
| Functional Requirements Review | - The system developed/customized by Supplier shall be reviewed and verified against the functional requirements signed off between IndiGo and Supplier. - One of the key inputs for this testing shall be the traceability matrix to be developed by the Supplier for the system. - Apart from the Traceability Matrix, Supplier may develop its own testing plans for validation of compliance with the defined requirements. - The acceptance testing w.r.t. the functional requirements shall be performed by select internal department users (i.e. User Acceptance Testing). |
| Security Review | The Utility developed for IndiGo shall be audited by the agency from a security and controls perspective. The following are the broad activities to be performed by the Agency as part of the Security Review. The security review shall subject for the following activities (however this is not the comprehensive list it may get changed based on sole discretion of IndiGo IT security team): - Assessment of authentication & authorization mechanism provided in the application/components/modules - Assessment of data encryption mechanisms implemented for the solution at all levels (at rest or in motion) - Assessment of data access privileges, retention periods and archival mechanisms |
| Performance | - Performance is another key requirement for IndiGo system and IndiGo should review the performance of the deployed solution against certain key parameters defined in requirements and the service level metrics described in this RFP and/or agreement between IndiGo and Supplier. Such parameters include request response time, work-flow processing time, concurrent sessions supported by the system, Time for recovery from failure, Disaster Recovery drill, etc. - The performance review also includes verification of scalability provisioned for catering to the requirements of application volume growth in future. |
| Availability | - An integrated system should be designed to remove all single point failures. - Appropriate redundancy shall be built into all the components to provide the ability to recover from failures. - Suppliers should perform various tests including network, server, security, DC/DR failover tests to verify the availability of the services in case of component/location failures and publish reports to IndiGo |
| Manageability Review | - IndiGo shall verify the manageability of the system, and its supporting infrastructure deployed using any enterprise management tool proposed by the Supplier. - The manageability requirements such as remote monitoring, administration, configuration, application inventory management, fault identification, etc. shall have to be tested out. |
| Service Levels Monitoring System | - The Acceptance Testing shall verify the accuracy and completeness of the information captured by the Service Levels monitoring system implemented by the Supplier and shall certify the same. - The solution deployed based on service levels shall be configured to calculate the penalties as defined in the SLA. The Supplier shall provide complete access to the Service Levels Reporting System/BI tool including the way the configuration of the system has been done, SRS, and system manuals. - The Supplier shall provide full access to generate reports from the systems to IndiGo officials or its nominees. |
| Project Documentation | - IndiGo shall review the project documents developed by Supplier including requirements, design, source code, installation, training and administration manuals, version control, etc. - Any issues/gaps identified by IndiGo, in any of the above areas, shall be addressed by the Supplier to the complete satisfaction of IndiGo. |
| Data Quality | - IndiGo shall perform the Data Quality Assessment for the entire data - The errors/gaps identified during the Data Quality Assessment shall be addressed by Supplier before moving the data into production environment, which is a key milestone for Go-live of any solution |

In case there is any shortcoming (which does not impact any of the Service levels) in the deliverables as above, IndiGo may, at its discretion, permit Go-Live subject to penalty as defined in Appendix C– Service Level Agreement

Deliverable(s):

  - Defect Reports

Solution Documentation

- The Supplier shall document all the installation and commissioning procedures and provide the same to IndiGo within one week of the completion of the go live.

- The Supplier shall be responsible for preparing process documentation relating to operation and maintenance of the solution. The process documents shall be formally signed off by IndiGo.

- All documentation will be supplied.

- Each process document shall clearly define the roles and responsibilities, detailed steps for execution of the defined task, detailed configuration steps, etc.

## Support and Maintenance

Levels of Support

The support function is divided into three different groups:

• Level 1: This will be managed by IndiGo IT Helpdesk, it will be the first point of contact for IndiGo (via manual/ automated/ self-service model for routing of incidents).

• Level 2/3: This will initially be performed and managed by the vendor during implementation, warranty, and mutually agreed support tenure. Post stabilization, IndiGo may transition partial or complete support ownership internally or through designated partners. This level of support performs code and database modifications, coordination with other verticals/ other service providers, which may be required to resolve the problems. Basic troubleshooting/ internal escalations will be performed by them to resolve the issue.

• Post stabilization and warranty period, IndiGo may choose to transition application support and operational management to an internal support model.

Accordingly:

•	Managed support services proposed by the Supplier should be commercialized separately as an optional service component.

•	Suppliers must provide detailed KT, operational documentation, SOPs, architecture documentation, deployment procedures, and transition support to enable smooth handover to IndiGo teams.

IndiGo reserves the right to:

o	continue vendor-managed support,

o	partially onboard internal support,

o	or completely transition support ownership internally post Go-Live and stabilization.

This track includes setting up a centralized L2 support team to handle production issues, bugs, queries, Adhoc reports and enhancements of live applications, schedulers, API’s and services across all applications stacks. IndiGo will provide a Service Now tool to track tickets which need to be updated by Supplier on a regular basis with latest status.

- IndiGo owned L1 Helpdesk team will create tickets in Service Now tool and assign it for resolution to supplier L2 team.

- The Supplier shall, in consultation with IndiGo, design and implement an escalation matrix for providing resolution of tickets reported by the stakeholders through any of the communication channels.

- All interactions with users will be assigned a ticket number, and the number will be made available to the user.

- Tickets will include incidents, bugs, Ad hoc requests, work order, problem tickets etc. SLA will be applicable for all kinds of tickets.

- The support team will handle technical queries and provide guidance for queries related to using the applications (for both Internal and External stakeholders).

- Electronic acknowledgements should be sent to the user along with a service ticket number and shall keep the user informed on various stages of resolution through email.

- All interactions will be noted on the Service Now tool

- Tickets which do not meet SLAs and are exceptional in nature (highly critical, wider spread etc.) shall be escalated as defined in the escalation matrix and may have a common Meeting Bridge to help with faster resolution.

- The Support team should comply with SLAs applicable to them as mentioned in this RFP. Non-adherence to SLAs shall lead to the imposition of liquidated damages.

- None of the tickets were kept on hold without written approval from Support manager from IndiGo side

- Support DC and DRC failure testing and Quarterly BCP real drills.

- Coordination / follow with Infra team and designated third party vendors including OEMs

- All the issues on logging shall be assigned to a priority level. Basic guidelines for assigning priority are as follows:

| Priority | Definition |
| --- | --- |
| High | High priority problems are the ones which have a critical business impact. These problems will have any of the following characteristics: - Complete or part of any service unavailable (including APIs) - Incorrect behavior of the system - Impact to Customer/ IndiGo on Time Performance - Security Incidents - Data theft/loss - Severe impact on customer satisfaction/IndiGo reputation – bad media publicity - No work-around to mitigate the disruption in service - Repeat calls (same problem that has occurred earlier reported more than 2 times) - Financial impact on IndiGo |
| Medium | Medium priority problems are the ones which have a significant business impact. These problems will have any of the following characteristics: - The efficiency of users is impacted - Has a viable workaround - Severely degraded system performance (slow service) |
| Low | Low priority problems are the ones which have a minimal business impact. These problems will have any of the following characteristics: - No impact on processing of normal business activities - A low impact on the efficiency of users - Has a simple workaround - Enhancement requests |

Continuous Improvement:

  - Prepare Knowledge base for frequently reported problems along with the resolution steps/solutions and publish it on the portal.

  - Publish and continuously update the knowledge base that enables a user to find a solution to a problem at hand without calling the Support team.

  - On a quarterly basis, the Supplier shall carry out the analysis of the tickets (open and closed) to identify the recurring tickets and conduct a root cause analysis on them. The Supplier shall submit a report to IndiGo with the analysis performed and provide inputs to IndiGo on user training requirements, awareness messages to be posted on the portal, redesign recommendations and/or application enhancements (functional/design) based on ticket analysis. The objective of the analysis should be to address the cause for repeated tickets and enhance the quality of delivery of services to the end users.

The Supplier shall prepare and submit reports to IndiGo team as per the mutually agreed reporting structure. These reports shall include but not limited to the following:

  - Tickets per week, month, or another period.

  - Numeric and graphical representation of ticket volume

  - Tickets for each interaction tracked by type (tickets for information on specific application, ticket for specific enquiries, or issue)

  - Ticket logs (category, priority and status of ticket, etc.)

  - Tickets escalated

  - SLA compliance/non-compliance reports with reasons for non-compliance

  - Problem management

  - Detailed analysis of Tickets containing opportunities for automation, training, FAQs, etc.

  - Release Tracker

  - Change dashboard

  - Risk tracker

Stakeholders & Responsibilities

The below roles and responsibilities are applicable during the implementation, warranty, stabilization, and mutually agreed managed support period. Post stabilization, IndiGo reserves the right to transition partial or complete operational support ownership to internal support teams or designated partners.

| Stakeholders | Roles and Responsibility |
| --- | --- |
| IndiGo-Helpdesk | (1) Ensure that all requests received either on phone or on personal email are logged in Indigo helpdesk tool (incident tracking tool) (2) Ensure acknowledgement to IndiGo user (3) Assign a priority to the ticket (4) P1 and P2 tickets will be routed directly to L2/L3 Teams without any delay at L1. |
| Supplier | (1) Ensure that all requests received either on phone or on personal email are logged in IndiGo helpdesk tool (Incident Tracking tool) (2) Priority of issues can be upgraded or degraded by the L1/L2/L3 team by assessing the current impact and urgency of the issues. Degraded Priority will be subjected to approval from IndiGo IT Owner (3) Do the functional (L2/L3) and Hierarchical escalations as and when needed. (4) During the agreed support tenure, ensure follow-ups with IndiGo teams, infrastructure partners, OEMs, and relevant stakeholders as per agreed SLAs until ticket closure. (5) RCA should be shared for all P1 and P2 issues with IndiGo. (6) Update IndiGo helpdesk tool with all latest updates of ticket till closure. (7) Provide proactive monitoring, performance improvement recommendations, and periodic reporting during the agreed support/warranty period. (8) Ensure to tag the tickets with its category so that further Problem Analysis can be enabled. Also, RCA can also be shared for low priority issues if requested by IndiGo (9) Support knowledge transfer, operational handover, SOP walkthroughs, deployment understanding, and transition activities to IndiGo internal teams or designated support partners as part of stabilization and support transition planning. |

Resolution Process

Before beginning the resolution process, Supplier will ensure that if a workaround or fix is already established, it should be applied with immediate effect.

Application Maintenance

- The Solution Maintenance and Support Services shall be provided for all applications mentioned in this RFP.

- The Supplier shall be required to provide maintenance services for applications including, but not limited to Continuous Improvement, Production monitoring, troubleshooting & addressing the functionality, availability & performance issues, implementing any system change requests, addressing the tickets/problems raised by the users (via IT Helpdesk) for problems/bugs in the applications etc. following all ITIL processes for Incident management, Problem management, Change Management etc.

- The Supplier shall keep the application software in good working order; meeting the requirements defined by IndiGo from time to time based on functional, administrative or legislative priorities, perform any changes and upgrades to applications as requested by IndiGo.

- The Supplier need to ensure all application related communication to identified business stakeholders for all mutually agreed events including (but not limited to) Releases, Application changes, agreed maintenance schedules, change failure escalations and manage communications needed prior to change execution.

- Tuning of application, databases, and other components to optimize performance.

- Supplier shall be responsible for maintenance, deployment support, configuration management, application stability, and operational support for all applicable environments during the agreed implementation, warranty, and managed support period.

Wherever environments are hosted within IndiGo infrastructure ecosystem, underlying infrastructure management activities including OS management, patching, enterprise security controls, backup management, and hosting operations may remain under IndiGo or designated infrastructure partners.

In cases where vendor-hosted infrastructure or non-standard platforms are proposed, the Supplier shall clearly define associated operational responsibilities, dependencies, SLAs, and commercials separately.

- Suppliers shall be responsible for coordinating with various internal / external stakeholders of IndiGo to ensure that they are able to carry out their functions and obligations in a timely manner and as per the defined SLA.

- Supplier shall be responsible for making sure that all development source code including (but not limited to) DLL, Projects, Scripts, DB stored procedures, API and messages are backed up and will be retrievable in event of any need.

- Supplier shall perform (at no extra cost) all changes, bug fixes, different reports of IndiGo, error resolutions and enhancements.

- The Supplier shall be responsible for the Change Management for the bug fixes, routine functional changes and enhancements of the applications as per IndiGo Change management as defined in Appendix B–Change Management Process

- Centralized version control and configuration control of the applications

- Updating and maintenance of all Application Solution documents (including user manuals, training manuals, etc.)

- For all proposed changes to the applications, the Supplier will prepare detailed documentation including proposed changes, impact on the system in terms of functional outcomes/additional features added to the system, etc. on any upstream and downstream applications

- The Supplier shall address all the errors/bugs/gaps in the applications at no additional cost during the operations & maintenance period.

- For performing any functional changes, a separate Change Proposal Form shall be prepared by Supplier, and the changes in the software shall be implemented accordingly by post stabilization. The time for implementation of change shall be mutually decided between Supplier and IndiGo.

- Any changes to the applications performed during the operations & maintenance shall be subjected to the comprehensive & integrated testing by the Supplier to ensure that the changes implemented meets the desired and specified requirements of the department and doesn’t impact any other function of the system. Suppliers shall provide a staging environment for testing changes/ updates before applying them to production environment.

- Change Request Management based on feedback from the users or the initiative of the Supplier. All new developments shall be coordinated within established Change Control Processes as defined in Appendix C– Change Control Processes

System Administration, Maintenance & Management Services

The objective of this service is to support and maintain all the applications, and shall include:

- Regular monitoring of all the applications including their jobs, schedulers, services, availability, performance etc. at OS, application and Database level

- Periodic health check of the systems, log maintenance, troubleshooting problems, analyzing and implementing rectification measures along with their related documentation

- Maintaining SOP of all applications that have gone live post transition from development teams

- Maintain platforms like SAP, SharePoint etc.by carrying out administrator activities including but not limited to health Checkup, monitor schedulers and crawlers, Applying patches, version upgrade etc.

- Perform OCP/ ESB Administration activities for OCP/ ESB farm. The service covers following activities but not limited to: -

  - Add the service in haproxy

  - Log Analysis of HA-proxy & FUSE

  - Add a service in framework

  - Study the tcpdump log analysis

  - IP blocking if unwanted hit received from any IP

  - Nagios Alerts for services

  - Trouble shooting of issues occurred due to DB/Wsdl and other backend configuration

Periodic Reporting

The Supplier shall submit the following period reports (but not limited to) to IndiGo:

- Updated system design documents, specifications

- Latest source code, application deployment files, configuration files for entire application landscape, etc.

- Corrective Action report in response to the any audit findings/ other concerns as identified by IndiGo

- Weekly, monthly or specific period SLA Monitoring Reports

## Training Execution

The Supplier scope of work also includes preparing the necessary documentation for roll-out of any major enhancements or new module or application

Types of training

| Type of training | Relevant Stakeholder | Scope |
| --- | --- | --- |
| Functional | Application Users | Application-level details and functional aspects of the system |
| Technical | IndiGo Technical Team | Technical details API details Integration requirements |

Preparation of training aids

- The Supplier will prepare all the requisite audio/visual training aids required for successful completion of training for all stakeholders. These include the following:

  - Training manuals for IndiGo officials

  - Presentations/videos

  - User manuals

  - Operational and maintenance manuals for the modules

  - Application/modules training prototype for hands on training using dummy data

  - Regular updates to the training aids prepared

The Supplier will maintain a copy of all the training material on the application, and access will be provided to relevant stakeholders depending on their need and role. The access to training on the portal would be finalized with IndiGo.

## Performance KPIs

While responding to RFP, Service Provide must demonstrate their software development capability and maturity. You need to submit responses to the below defined KPIs.

| S. No. | KPI | Criteria | Response |
| --- | --- | --- | --- |
| 1 | Feature Lead Time & Deployment Frequency | • Measures time from feature request to release. • Describe how often new code is released. • High frequency implies agility and CI/CD maturity |  |
| 2 | Change Failure Rate and Mean Time to Recovery (MTTR) | • Percentage of deployments that fail and require fixes. • Time taken to fix issues in production. |  |
| 3 | Defect Density and Automated Test Coverage | • Number of defects per unit of code. • Percentage of code covered by automated tests. |  |
| 4 | Security Vulnerabilities | Tracks known vulnerabilities and patching speed. |  |

## Generic Requirements

In general, Service Providers are requested to indicate their answer to the requirements by entering a cross (X) in one of the four columns and provide details referring scope element/ Sub-element Para in RFP Response:

C = Compliant

PC = Partially compliant

NC = non-compliant

In case of PC requirements, Service Providers are requested to elaborate on the areas of compliance and non-compliance to the requirements. If you select PC (Partially Compliant), you must use the Provider Comments field to explain what the degree of compliance is.

| Requirement Title | Description | IndiGo Comments | C | PC | NC | Provider Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Domain experience - | The provider should have proven experience in software development and identity resolution lifecycle | Required |  |  |  |  |
| Application Development Environment | Can you provide details of how changes to utility offerings are tested, deployed, monitored, and analyzed? | Required |  |  |  |  |
| Information Security | Please mention the information security measures as part of your solution. | Required |  |  |  |  |
| Application Architecture | Please mention the Architecture measures as part of your solution. | Required |  |  |  |  |
| Scalability | It is key that all components of your solution have the flexibility to accommodate IndiGo’s changing business requirements, now and into the future. Explain how your solutions would support evolutions | Required |  |  |  |  |
| Real Time Monitoring and reporting | Please explain how the system will be monitored 24x7 in real time. Please detail the out-of-the-box reporting solutions provided by your solution for service reports (e.g., system availability, response times). Please outline the system availability of SLAs as well. | Required |  |  |  |  |
| Other system Integration | Please explain if any other system integration is required. | Suggest if required |  |  |  |  |
| General Terms and Conditions - User Training | Provider must provide Users Training for solutions developed and/or maintained by Provider. | Required |  |  |  |  |

## Non-Functional Detailed Requirements

1 Security Measures

o System Login verification, Authorization, authentication

o Password Encryption - Provide user directory with encrypted password for users and administrators’ authentication system.

o User Profiles

o History/audit trails

2 User Maintenance

o Possible to modify a user's details, once created - Provide user-friendly interface to administrate and maintain user profiles and group of users.

o Provide a set of user profiles to distinguish between roles.

o Provide an audit trail containing the actions performed by each user.

3 System Management

o Purge function / Historical database / Archiving

o Back-up & restore function and procedures.

o Recovery procedures (after shutting down unexpected during a transaction)

o Disaster Recovery Solution

## Vendor Capability and Information are solicited.

Vendors provide their organization capabilities & services specifically in Airlines. Below mentioned, Vendor Qualification requirements are not exhaustive. IndiGo shall have the right to include other terms and conditions during proposal evaluation & contract finalization with successful vendor(s)

1 Non-Commercial

o System architecture, Project Management and Execution approach, clarity of the estimation process, use of tools, framework and specific references to vendor customers for similar solutions.

o Constraints (exclusion and assumptions), if any highlighted by the vendor in executing the scope.

o Consideration by the vendor of additional functions than what is stated in the RFP that would add value.

2. Project Governance and Methodology – Define the complete governance structure for the identity resolution program between the Vendor and IndiGo. Please share the details.

3. High Level Implementation Plan – Please share the plan.

## RFP MILESTONES:

| Acknowledgement of RFP | 3 March 2026 |
| --- | --- |
| Submission of queries | 5 March 2026 |
| Query Resolution | 9 March 2026 |
| Technical proposal submission | 12 March 2026 |
| Bid Defense Demo | 16 March 2026 |
| Commercial proposal submission | 17 March 2026 |

## Terms

- This RFP is neither an agreement nor an offer by IndiGo to the prospective Supplier or any other person.

- Any infrastructure dependency involving external hosting, SaaS components, externally exposed services, or non-standard technology stacks shall be subject to:

  - IndiGo Architecture review,

  - InfoSec clearance,

  - COP approval,

  - and enterprise hosting standards validation prior to implementation approval.

- IndiGo reserves the right to accept or reject any proposal for any reason without any obligation to provide justification. IndiGo further reserves the right to withdraw this Request for Proposal at any stage and cancel the project without any prior notice or any liability thereof.

- The Supplier should define / list the assumptions in a separate section marked “Assumptions”.

- Any exceptions that are required to be part of the proposal be clearly defined and included in the separate section marked “Exceptions”.

- IndiGo reserves the right to make changes/modifications/amendments to this RFP. Any such changes will be intimated to Supplier through email.

- This RFP has been prepared by IndiGo and the information contained herein or subsequently provided to the, in documentary form by IndiGo is provided to Supplier on the terms and conditions set out herein and such other terms and conditions subject to which such information is provided. The RFP is issued, and the Supplier accepts this RFP subject to the Disclaimer.

- Notwithstanding anything to the contrary contained herein or elsewhere in any appendix, IndiGo reserves the right in its sole discretion to accept/award or reject any or all of the applications without assigning any reason and take any measures that it deems fit, including annulment or withdrawal of the bidding process, at any time prior to the selection of the Supplier and without any liability or obligation for such acceptance, rejection or annulment.

- Further, even after the award of a contract to any Supplier, IndiGo reserves the right to reject such award without being under any obligation to furnish any reasons in this regard. IndiGo will have no obligation to Supplier arising from this RFP unless and until it enters a formal contract with the Supplier which is subject to this invitation to RFP.

- IndiGo reserves the right to award an RFP or part thereof to any Supplier or third party in its sole discretion and shall be under no obligation to furnish any explanation to anyone in relation thereto.

- IndiGo reserves the right to withdraw from the process at any time and shall not be required to give details as to the reasons in respect thereof.

- Supplier will not be entitled to claim from IndiGo any costs or expenses which may be incurred in participating in the RFP process.

- All enquiries relating to this RFP must be directed to “Mr.Gaurav Yadav/Mr. Ashwani Sharma, InterGlobe Aviation Limited” in writing via e-mail prior to the due date for submission of the RFP.

- RFP must be submitted to the office of InterGlobe Aviation Limited” no later than 1500 hours IST on 17 Mar 26 IndiGo will not consider RFPs received after that time. RFPs will not be considered if dispatched by telex or facsimile. Any e-mails or packages containing the RFP must be clearly marked or titled “RFP For App Engagement & Personalization Platform”. All proposals should be submitted marked to the attention of:

Mr.Gaurav Yadav/Mr. Ashwani Sharma

InterGlobe Aviation Ltd.

Emaar Capital Tower 2

Level 2, DLF Phase 3, M.G. Road

Gurgaon, Haryana 122002

Or via e-mail:

Gaurav.yadav3@goindigo.in / ashwani.sharma@goindigo.in

FORM OF RFP

RFP should be properly executed by duly authorized personnel of the Supplier.

Suppliers may supply any additional information they consider necessary to supplement their RFP submission.

CONDITIONS OF RFP

This RFP and the accompanying documents and publications and any copies made in all, or part are, and shall always remain, the property of IndiGo and must be forthwith returned upon request.

CONFIDENTIALITY

All information contained in this RFP, or which is communicated in further correspondence, or which is provided or obtained during any subsequent discussions, is confidential and subject to the Non-disclosure Agreement.

Upon conclusion of the RFP process, confirmation and selection of the successful Bidder (“Bidder”), the Bidder shall enter into a formal agreement (“Agreement”) with InterGlobe Aviation Limited, which shall include, but not be limited to, the below legal provisions:

(A) LIMITATION OF LIABILITY

Except as stated in provision (d) below:

- Neither party shall be liable to the other party for any indirect, incidental, special or consequential damages, any damages for lost profits, data or data use, etc.

- Bidder’s maximum liability for all claims arising under the Agreement shall not exceed an amount to equivalent hundred percent (200%) of the fees paid or payable by IndiGo to Bidder under the Agreement.

- IndiGo’s maximum liability for all claims arising under the Agreement shall not exceed an amount to equivalent fifty percent (50%) of the total fees paid or payable by IndiGo to Bidder under the Agreement.

- The following events will be outside the liability caps as mentioned above:

    - which cannot be lawfully excluded or limited,

    - resulting into death, bodily injury or damage to tangible property,

    - which is gross negligence, willful misconduct or fraud,

    - resulting into breach of confidentiality and/or data privacy or data security obligations and

    - infringement of third-party intellectual property rights.

(B) INDEMNITY

The Bidder shall indemnify for:

  - a claim by a third party over infringement of the intellectual property or any other part of the services to be delivered under Agreement,

  - violation of statutory requirement and/or applicable law on part of Bidder or its personnel

  - death, bodily injury or damage to tangible property,

  - breach of data protection/security and/or confidentiality obligations; and

  - acts or omissions due to gross negligence, willful misconduct and fraud.

(C) TERMINATION FOR CONVENIENCE

IndiGo may at any time terminate the Agreement for convenience, without liability, by serving sixty (60) days written notice to the Bidder. No termination of compensation for such termination shall be payable to the Bidder.

(D) REPRESENTATION, WARRANTS & COVENANTS

(I) The mutual warranties of the parties are below:

- each party has all the requisite consents, licenses and permissions to and shall keep all such consents, licenses and permissions always renewed and valid required for the performance of their respective obligations under the Agreement;

- no order has been made, and no resolution has been passed for the winding up against the parties or for a provisional liquidator to be appointed and no petition has been admitted, and no meeting has been convened for the purpose of winding up or like situations;

- nothing conflicts with nor results in any breach or violation of any of the terms and conditions of, or constitute (or with notice or lapse of time or both, constitute) a default under any agreement to which it is a party or by which it is bound;

- The execution of the Agreement by its representative whose signature is set forth at the end of the Agreement has been duly authorized by all necessary corporate or organizational action of such party.

(II) Bidder shall represent, warrant and covenants that:

- it has the necessary skills, expertise, and resources to perform the Services and the Services shall be supplied and rendered with all due skill, care, promptness and diligence by appropriately experienced, qualified and trained personnel and executed in a professional manner,

- the Services will conform to the requirements set forth in the Agreement;

- it has and is authorized to grant the licenses (including third party) of usage to IndiGo and/or shall secure such authorization from third parties relevant to their products.

- The Bidder Software shall perform in a materially accurate, error free manner and free from defects in material, workmanship, and construction/design etc;

- The Bidder shall perform the Services in manner so that the Services meet and satisfy the IndiGo’s requirements and are fully compliant with their specifications and Service Levels;

- Bidder Software or any other product provided by the Bidder or any sub-contractor, and its use by IndiGo shall not infringe any Intellectual Property Rights or moral rights of any third party;

- The Bidder shall comply and the Services rendered hereunder shall comply with all applicable laws, regulations, rules, circulars, directions, directives by relevant government or applicable regulatory authorities and any applicable industry standards;

(E) DISPUTE RESOLUTION, GOVERNING LAW and JURISDICTION

- The disputes may be subject to resolution through arbitration in accordance with the Arbitration and Conciliation Act, 1996 (as amended from time to time) and the seat of arbitration shall be in New Delhi, India.

- The Agreement shall be governed by and construed in accordance with the laws of India with the exclusive jurisdiction of the courts at New Delhi, India.

(F) INTELLECTUAL PROPERTY RIGHTS and CREATION OF DELIVERABLES

- Each party shall retain their pre-exiting intellectual property rights (“Pre-existing IPRs”) under the Agreement.

- Except for the rights in Pre-existing IPRs, any work product built / developed / envisioned under and/or in relation to the transaction/services under the Agreement and its related code, data, insights, and documentation shall be owned by IndiGo and shall not be sold or licensed by the Bidder to any other third party.

CANVASSING AND COLLUSION

Any Supplier who directly or indirectly canvasses any employee of IndiGo and/or its subcontractors concerning the preparation of RFPs or the award of the contract for provision of the services will be disqualified.

Any Supplier who undertakes or engages in the following shall be forthwith disqualified:

- Fixes or adjusts the amount of the RFP by or in accordance with any agreement or arrangement with any person; or

- Communicates to any person other than IndiGo the amount or approximate amount of the proposed RFP (except where such disclosure is made in confidence to obtain quotations necessary for the preparation of the RFP or for insurance); or

- Enters into an agreement or arrangement with any other person that they shall refrain from RFP or as to the amount of any RFP to be submitted; or

- Offers to give, or agrees to give, to any person in IndiGo any gift or consideration of any kind whatsoever as an inducement or reward for doing or forbearing to do, or for having done or forborne to do, any act in relation to the obtaining or execution of this or any other RFP for IndiGo, or for showing or forbearing to show favor or disfavor, to any person in relation to this or any other RFP for IndiGo.

The Supplier shall at all times be and remain solely responsible for performance of and observation of all laws, rules and regulations, including all directions and instructions which may be issued from time to time by any authority or organization for this purpose the Supplier shall be solely responsible for ensuring that its personnel and its employees or agents comply with all legal and other requirements, including compliance with practices and procedures prescribed by any airport authorities.

SLA PENALTY CRITERIA

This product would be considered a critical application for all purposes in this RFP document.

Availability SLAs (Standard IndiGo)

| S.No | Measurement | Metric Type | Definition | Target | Severity Level |
| --- | --- | --- | --- | --- | --- |
| 1. | Critical Applications | Availability | Metric: % of Uptime Formula: Uptime % = {1-[(Total Downtime) / (Total Time – Planned Downtime)]} *100 Critical Applications are expected to be available 24 x 7. Total Downtime - Total cumulative time for the application is NOT available. Planned Downtime -Total maintenance time as defined and agreed upon by Supplier and IndiGo. Total Time - 24 X 7 measured over a period of month. Period of Measurement: Monthly For each additional drop of 1% in performance below 98%, additional 0.5% of the Quarterly Payment shall be levied as additional Liquidated Damages. | >= 99.9% | 0 |
|  |  |  |  | <99.9% and >= 99.5% | 4 |
|  |  |  |  | <99.5% and >= 99.0% | 5 |
|  |  |  |  | <99.0% and >= 98.5% | 6 |
|  |  |  |  | <98.5% and >= 98.0% | 7 |
|  |  |  |  | <98.0% | 8 |

Performance SLAs

| S.No | Category/ Component | Metric Type | Definition | Target | Severity Level |
| --- | --- | --- | --- | --- | --- |
| 1. | Average page loading time for all Applications | In seconds | Page loading time is measured monthly. | 95% within the limit of 2 seconds | 2 |
| 2. | Transaction response time except for the transactions mentioned in point below. | In seconds | Response time of services measured monthly | 95% within the limit of 2 seconds | 2 |
| 3. | Transaction response time involving uploading/ downloading of documents (avg. size 2 MB) | In seconds | Response time of services measured monthly | 95% within the limit of 5 seconds | 2 |

Support SLAs

| S.No | Measurement | Definition | Target | Severity Level |
| --- | --- | --- | --- | --- |
| 1. | Time to Resolve – High Priority | Time taken to resolve the reported ticket. Target: 100% of the tickets should be resolved within 60 minutes of ticket reporting Priority Level as defined in scope of work. For each additional drop of 1% in performance below 97%, liquidated damages of 1% will be levied as additional liquidated damages. | 100% within the defined target | 0 |
|  |  |  | >=99% and <100% meeting the target | 4 |
|  |  |  | >=98% and <99% meeting the target | 5 |
|  |  |  | >=97% and <98% meeting the target | 6 |
| 2. | Time to Resolve – Medium Priority | Time taken to resolve the reported ticket. Target: 100% of the tickets should be resolved within 4 hours of ticket reporting Priority Level as defined in scope of work. For each additional drop of 1% in performance below 97%, liquidated damages of 1% will be levied as additional liquidated damages. | 100% within the defined target | 0 |
|  |  |  | >=99% and <100% meeting the target | 3 |
|  |  |  | >=98% and <99% meeting the target | 4 |
|  |  |  | >=97% and <98% meeting the target | 5 |
| 3. | Time to Resolve – Low Priority | Time taken to resolve the reported ticket. Target: 100% of the tickets should be resolved within 16 hours of ticket reporting Priority Level as defined in scope of work. For each additional drop of 1% in performance below 97%, Liquidated Damages as a percentage of Quarterly payment applicable of 1% will be levied as additional liquidated damages. | 100% within the defined target | 0 |
|  |  |  | >=99% and <100% meeting the target | 2 |
|  |  |  | >=98% and <99% meeting the target | 3 |
|  |  |  | >=97% and <98% meeting the target | 4 |

Project Management SLAs

| S.No | Measurement | Metric Type | Definition | Target | Severity Level |
| --- | --- | --- | --- | --- | --- |
| 1. | Project Management | Schedule Variance (SV) | Metric: % Variance between allotted time for development / change and estimated time Formula: SV = (Actual Elapsed Time – Estimated Elapsed Time) /Estimated Elapsed Time Period of Measurement: Quarterly | <= 5% | 0 |
|  |  |  |  | >5% | 4 |

In the event the Service Provider is unable to meet the agreed SLAs as per the contract, Indigo will levy the penalties as per the mutual agreement.

Liquidated damages

- A maximum level of performance for Liquidated Damages is established and described below.

- The framework for performance Liquidated Damages because of not meeting the Service Level,

The targets are detailed below.

- A quarterly performance evaluation will be conducted using the three-monthly reporting periods of

that quarter.

- Where SLA measurement is done monthly, sum of Liquidated Damages associated with

Each month shall apply for the quarter.

- Performance Liquidated Damages shall be levied for not meeting each SLA.

- Breach of SLAs target shall result in various severity level based on the business impact the

component causes Supplier services.

- The severity levels of SLAs and the associated financial Liquidated Damages are defined as per the

following table:

| Severity Level | Liquidated Damages as a percentage of Quarterly payment applicable |
| --- | --- |
| 9 | 10.0% & to be considered for default and termination |
| 8 | 5.0 % |
| 7 | 4.0 % |
| 6 | 2.0 % |
| 5 | 1.0 % |
| 4 | 0.5 % |
| 3 | 0.4 % |
| 2 | 0.2 % |
| 1 | 0.1 % |

Liquidated Damages Calculation Illustration:

Below set of sample SLAs are considered for computing liquidated damage for a month:

| S. No. | Measurement | Actual Achievement | Liquidated Damages Level |
| --- | --- | --- | --- |
| 1. | Critical Applications | <99.5% and >= 99.0% | 5 |
| 2. | Tier 1 Applications availability | >= 99.9% | 0 |
| 3. | Tier 2 Applications availability | <99.9% and >= 99.5% | 1 |
| 4. | Time to resolve – High Priority | 100% within the defined target | 0 |
| 5. | Time to resolve – Medium Priority | 100% within the defined target | 0 |
| 6. | Time to resolve – Low Priority | >=99% and <100% meeting the target | 2 |
| 7. | Percentage of reopened tickets | <=2% tickets | 0 |
| 8. | Submission of Root Cause Analysis (RCA) reports | <=3 Working days | 0 |
| 9. | Percentage reduction of tickets | <8% to 5% | 1 |

Considering the above table as SLA achievement for the first month (M1) of a quarter, liquidated damages percentage shall be obtained from the table provided in Paragraph 1 above, and multiplied with Services Fees paid and payable in the quarter of which M1 forms a part (X), which will be further added up to calculate the liquidated damages amount for M1, i.e., X*1.5/100 + X*0.1/100 + X*0.4/100 + X*0.1/100.

The liquidated damages for the second month (M2) of a quarter and for the third month (M3) shall be calculated similarly, at the end of quarter, in accordance with the table provided in Paragraph 1 above.

Adjustment to the Service Fees payable for M3, will be equal to:

(Service Fees payable for M3 – (sum of liquidated damages of each of M1, M2 and M3).

ACCEPTANCE OF CONTRACT AND EVALUATION CRITERIA

IndiGo will award the contract, in its sole and ultimate discretion based on the proposal that gives the best value to IndiGo, commercially and operationally.

The assessment of proposals may include a visit by IndiGo representatives to any relevant facilities/locations currently operated by the Supplier. IndiGo representatives shall observe/audit the working practices used and may also wish to see relevant risk assessments and training records. IndiGo may also request the Supplier to give a presentation of their business proposals. Adequate references may also be provided at the request of IndiGo.

## Commercial

- Period of validity of rates to be mentioned in the response.

- No subcontracting of any part of the scope to any third party will be allowed.

- Supplier is expected to propose penalties or suitable service credits in case of failure in providing services as per agreed SLA.

- Payment Term will be 60 days after receipt of the invoice. No upfront payment.

- All civil / implementation contracts will require a Performance Bank Guarantee (PBG) with a value equal to the cost of civil work/implementation which shall be valid for 3 months after work completion/go-live date.

- Commercial Response Format-Table

| S. No. | Header | Cost | Mandatory / Optional |
| --- | --- | --- | --- |
| 1 | License Subscription Cost |  | Mandatory |
| 2 | Implementation Cost (One Time) |  | Mandatory |
| 3 | Infrastructure Cost – Development Environment |  | Optional |
| 4 | Infrastructure Cost – UAT / Pre-Prod Environment |  | Optional |
| 5 | Infrastructure Cost – Production Environment |  | Optional |
| 6 | Managed Support Cost (Post Warranty) |  | Optional |
| 7 | Warranty Support Cost |  | Mandatory |
| 8 | Any Other Cost (T&M / Additional Resources etc.) |  | Optional |

Vendors are required to submit commercials in clearly bifurcated categories distinguishing:

- Mandatory scope items

- Optional infrastructure components

- Optional managed services/support components

IndiGo reserves the right to:

- consume only implementation services,

- leverage existing IndiGo infrastructure,

- onboard internal support teams post stabilization,

or selectively consume optional vendor-managed services based on Architecture, COP, InfoSec, and business approvals.

Please submit your proposal exclusive of Taxes.  The applicable taxes to be defined separately by Supplier.

## Annexure - Glossary

Not Applicable

## Annexure – Architecture Checklist

Detailed checklist of architecture assessment is attached here.

## Annexure – Info Sec requirement

Below is the Cloud Evaluation Checklist which must be executed by each vendor.